A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Laptop Order Setup (Epic 1)

Creating Laptop Catalog Item (USN1) 2

Configuring Laptop Request Form(USN2) 1

Flow Designer Automation (Epic 2)

Creating Flow Trigger(USN3) 3

Adding Flow Actions(USN4)3

Configuring Approval and Fulfillment(USN5)3

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2

Order Processing (Epic 3)

Validating Laptop Request(USN6) 2

Approving Laptop Order(USN7) 2

Creating Procurement Task(USN8) 2

Updating Request Status(USN9) 4

Dashboard (Epic 4)

Developing Procurement Dashboard(USN10) 5

Story (Epic 5)

Testing Laptop Order Automation(USN11) 5

Total story Point in Sprint 2= 2+2+2+4+5+5=20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity= Total Story Points Completed/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.