Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-6867 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Laptop Order Setup | USN-1 | As a user, I can select the standard laptop catalog item for procurement. | 2 | High | SWTID-2026-6867 |
| Sprint-1 |  | USN-2 | As a user, I can submit a laptop request with the required details through the ServiceNow catalog. | 1 | High | SWTID-2026-6867 |
| Sprint-1 | Flow Designer Automation | USN-3 | As a system administrator, I can create a Flow Designer trigger when a standard laptop order is submitted. | 3 | High | SWTID-2026-6867 |
| Sprint-1 |  | USN-4 | As a system administrator, I can configure Flow Designer actions to process the laptop request automatically. | 3 | High | SWTID-2026-6867 |
| Sprint-1 |  | USN-5 | As a system administrator, I can configure approval and fulfillment actions for the laptop order. | 3 | High | SWTID-2026-6867 |
| Sprint-2 | Order Processing | USN-6 | As a procurement team member, I can validate the submitted laptop request. | 2 | High | SWTID-2026-6867 |
| Sprint-2 |  | USN-7 | As an approver, I can approve the laptop procurement request. | 2 | High | SWTID-2026-6867 |
| Sprint-2 |  | USN-8 | As a procurement team member, I can receive an automatically generated procurement task. | 2 | Medium | SWTID-2026-6867 |
| Sprint-2 |  | USN-9 | As a system, I can automatically update the laptop request status after each procurement step. | 4 | High | SWTID-2026-6867 |
| Sprint-2 | Dashboard | USN-10 | As a procurement administrator, I can view laptop procurement requests and their status on a dashboard. | 5 | Medium | SWTID-2026-6867 |
| Sprint-2 | Testing | USN-11 | As a system administrator, I can test the complete laptop order automation flow from request submission to fulfillment. | 5 | High | SWTID-2026-6867 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days |  |  | 12 |  |
| Sprint-2 | 20 | 6 Days |  |  | 20 |  |

Velocity:

Total Story Points = 12 + 20 = 32. Number of Sprints = 2. Team Velocity = 32 / 2 = 16 Story Points per Sprint.

Your team’s velocity is 16 Story Points per Sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts